4/27

* Watched all videos on Lynda.com for Jquery mobile 5 hours
* Started playing with color palate on theme roller, pulling colors from text document from Brian.
* Created a repository on GIT for the mobile file.
* Decided to create the site from top to bottom.

4/28

* Researched some examples of how to get an image in the header area by going to mobile sites and viewing the source code.
* Created smaller versions of the company logo and header area image in Photoshop, 320 and 480 widths for the background.
* Created header with background image and logo added css for landscape orientation.
* Landscape function didn’t work, going to build the site without graphics for now.

4/29

* Download and install font-awesome icons for jquery mobile.
* Created footer buttons call, e-mail, map and facebook.
* Made Facebook footer button an external link.
* Researched how to make the map appear as a dialog with an image that links to google maps, opening it on my phone brings up an option to use the phone’s navigation. Implemented this button as a dialog with an external link to google maps.
* Researched how to make a form, decided on the information to collect in the form, researched how to make it pop up as a dialog and use a submit button and implemented the form.
* Researched how to make the phone number a click-to-call link, this is pretty cool. Implemented this action.
* Footer functions complete. Required 3 pages, one for the phone number link, one for the map dialog, and one for the form dialog.

4/30

* Research list views.
* Found a list in the jquery demo, altered the CSS file , saved it and linked it in index.
* Found 15 images online for the 15 types of lessons, made snips.
* Take 15 images into photshop and make 310 x 310 thumbs.
* Some images don’t look good @ 310 px, had to find different images.
* Placed image files into list
* Researched photswipe as an image rotator for home page integrated with jquery mobile.
* Downloaded photswipe

5/1

* Created Lists for Lessons
* Created List for Home page with Store Info, Lessons, Instructors, Sales, Rentals and FAQ.
* Created Page for store info.
* Linked list items on home page to other pages.

5/2

* Created FAQ list page. Separate list for Retail and Academic.
* Each question (list item) needed a page to link to for the answer, which I made a page fore each (10), and linked them as a dialogue pop up.
* Found images of music notes on Google and formatted them to 310 x 310 in Photoshop and used them for the image area of the FAQ list.
* Research how to get the h2 heading to wrap instead of truncate on the list view (use white space normal css for each area.
* Made a list view of instructors, then a page for each to pop up a dialogue box with their schedule

5/7

* Troubleshoot icon problem.
* Reverted back to original css and js to find where the problem began. Added css gradually.
* Still have a problem with the disc being grey, not sure if it can be changed with font awesome, will look more into it later.

5/8

* Changed header into an image banner with GNWM logo.
* .landscape isn’t working, need to troubleshoot that.

5/9

* Worked on the text formatting in the footer of the map page. Would like to see the buttons orange with green text.
* Didn’t like the white of the music notes on the FAQ page so took them into Photoshop, removed the white and made them .png files, then updated the image url’s in the source code. Looks much nicer.
* Did the same as above for the placeholder instructor images.
* Changed every page from a <div> to a <section>. Made sure that every page correctly displayed just in case something got missed or deleted when I copied/pasted section.
* Removed data-ajax=”false” from the home button on all pages as this tells qjuery mobile that the link is external, when It is actually internal.
* Add a header tag to hold home and view full site buttons to go above the logo, implement that into every page with a home button. This looks nicer.
* Create a link to the full size site. Linked to a jpg of the full size site for testing.
* Remove facebook button from instructor schedule and FAQ answer pages pages. Looks better and not needed.
* Updated lessons list to correspond to the full size site.
* Made individual pages for each lesson type, 9 total. Placed instructors under each lesson type as a list view linking to their corresponding page.
* Remove instructors as an option on home page.
* Change back button on FAQ answer pages to go to home with home icon.
* Remove data-rel=”back” from individual instructor home button links, not needed.
* Changed the left arrow icon on the individual answer pages to home, and removed data-rel=”back” the close button does this function.
* Finally got white icons on green background by changing the jqm icon pack css background color. This must overwrite the themeroller theme css.
* Got text to wrap instead of truncate in listview h2’s
* Uploaded updated and new files to my server.
* Updated GIT

5/10

* Found where the description for listview was gray and changed it to a brown color.
* Centered text in footer of map page.
* Removed ui-bar from a couple of footers so the buttons will fit.
* Added a margin to text in dialogues.